PartPulse

"Know if it's a deal before you buy"

Final Detailed Plan — Hardware Deal Finder (eBay Edition)

# Project Overview

PartPulse is a Chrome extension that sits on any eBay hardware listing. One click — it extracts the listing data via eBay’s official API, calls an AWS backend, gets Nova Pro to analyze photos and text against real eBay sold prices, and returns a deal verdict in a clean popup. No login required, no manual work, no scraping.

## Hackathon Category

Multimodal Understanding — Nova Pro analyzes listing photos + text + price data together to produce a deal verdict.

## Why eBay Over FB Marketplace

- Official eBay API — no scraping, no ToS risk, no DOM fragility

- findCompletedItems endpoint gives real transaction history, not just asking prices

- Stable listing structure — ASIN-equivalent item IDs, consistent data schema

- eBay images are served via stable CDN URLs — reliable for Nova multimodal input

- No login wall for public listing data

- 5,000 free API calls/day — sufficient for hackathon volume

# Team Split (2 People)

| Role | Responsibilities |
| --- | --- |
| Person 1 — Frontend/Extension | Chrome extension (content script, popup UI), eBay listing page DOM parsing for supplementary data, displaying the verdict cleanly |
| Person 2 — Backend/AI | AWS Lambda + API Gateway, eBay API integration (Finding API + Browse API), Nova prompt engineering, Bedrock integration via boto3 |
| Both | Nova prompt — this is the core product. Collaborate on prompt tuning and test case validation. |

# Phase 1 — Setup (Day 1)

## 1.1 AWS Account Setup

- Create AWS account at aws.amazon.com

- Go to Billing → set a $10 alert immediately

- Go to IAM → create user partpulse-dev, attach AmazonBedrockFullAccess policy

- Generate Access Key ID + Secret — save securely

- Go to Bedrock console → Model Access → Request access to Amazon Nova Pro (amazon.nova-pro-v1:0)

Approval takes up to a few hours — do this first thing on Day 1.

## 1.2 eBay Developer Account

- Go to developer.ebay.com → create free developer account

- Create an application → get App ID (Client ID) and Client Secret

- Enable: Finding API and Browse API — no additional approval needed

- Test immediately: call findCompletedItems with query ‘RTX 3080’ — verify you get sold listing data

- Test Browse API: getItem with a known eBay item ID — verify image URLs are returned

Critical path item — verify both endpoints return expected data before building anything else.

## 1.3 Build Static MSRP Reference Table

Create a JSON file with retail prices for the top 40 most traded parts. This takes 30–45 minutes and acts as your new-price ceiling reference.

- GPUs: RTX 4090, 4080 Super, 4070 Ti Super, 4070 Super, 4070, 4060 Ti, 4060, RX 7900 XTX, 7900 XT, 7800 XT, 7700 XT, 6700 XT

- CPUs: Ryzen 9 7950X, 7900X, 7700X, 7600X, 7800X3D, i9-14900K, i7-14700K, i5-14600K, i5-13600K

- RAM: DDR5 32GB kits, DDR4 32GB kits — price per GB benchmarks

- PSUs/Storage: Top tier brands + wattage tiers

# Phase 2 — Backend (Days 1–3)

## 2.1 Lambda Function — Step-by-Step Flow

Every request follows this pipeline in order:

Step 1 — Receive and Validate

- Accept POST body containing: item_id (eBay item ID), asking_price (from page), title (from page)

- Validate required fields — return 400 if malformed

Step 2 — Fetch Full Listing via eBay Browse API

- Call Browse API → getItem(item_id)

- Returns: full title, description, condition, seller rating, all image URLs, current price, shipping

- This is cleaner than DOM parsing — structured JSON, no fragility

- Extract image URLs (up to 4) for Nova

Step 3 — Identify Component + Pull Sold Comps

- Parse title to detect type: GPU / CPU / RAM / Motherboard / PSU / Storage

- Extract model name (e.g., RTX 3080, Ryzen 7 5800X) via string matching + lookup table

- Call Finding API → findCompletedItems with model name

- Filter: Condition=Used, ListingType=FixedPrice (exclude auctions for clean median)

- Get last 20–30 completed sales → calculate median + range — this is your used market comp

Step 4 — Pull MSRP from Static Table

- Match model to your MSRP JSON reference

- If no match: pass ‘unknown’ — Nova handles gracefully

Step 5 — Download and Encode Images

- For each image URL from eBay Browse API (max 4)

- Download bytes → base64 encode

- eBay CDN URLs are stable and download cleanly server-side — no expiry issues

Step 6 — Build Nova Prompt

System prompt:

You are an expert PC hardware analyst specializing in used component markets.

You evaluate listings for deal quality, condition, and risk.

You are direct, specific, and honest.

User message structure:

LISTING DETAILS

Component Type: GPU

Model: RTX 3080

Asking Price: $320

Condition (eBay stated): Used - Good

Seller Rating: 99.2% positive (1,847 reviews)

Description: "Pulled from gaming rig, selling to upgrade. Works perfectly."

MARKET DATA

eBay Median Sold Price (used, last 30 days): $275

eBay Price Range: $230 - $310

New Retail MSRP: $699 (discontinued)

PHOTOS: [image1] [image2] [image3]

ANALYSIS TASK: Analyze across four dimensions:

1. PRICE ANALYSIS — compare to eBay median, is it fair/overpriced/deal?

2. PHOTO INSPECTION — fan damage, mining wear, thermal damage, bent pins

3. DESCRIPTION FLAGS — red flags (vague, as-is) and green flags (specific, tested)

4. SELLER SIGNALS — use seller rating and review count in risk assessment

Return JSON: { score, verdict, price_delta_percent, price_summary,

photo_findings, red_flags[], green_flags[], seller_assessment, recommendation }

Verdict options: Great Deal / Good Deal / Fair / Overpriced / Avoid

Step 7 — Call Amazon Bedrock

- Use boto3: bedrock_runtime.invoke_model()

- Model ID: amazon.nova-pro-v1:0

- Pass system prompt + user message + base64 images

- Max tokens: 1000

Step 8 — Parse and Return

- Extract JSON block from Nova response

- Return to extension as API response

- Wrap in try-catch — if JSON parse fails, retry with stricter prompt instruction

## 2.2 API Gateway Setup

- Create REST API in API Gateway console

- Create resource: /analyze → POST method → connect to Lambda

- Enable CORS — extension requires this

- Deploy to stage: prod

- URL format: https://abc123.execute-api.us-east-1.amazonaws.com/prod/analyze

## 2.3 Lambda Configuration

| Setting | Value |
| --- | --- |
| Runtime | Python 3.11 |
| Timeout | 30 seconds (eBay API + Bedrock call) |
| Memory | 512MB |
| Environment Variables | EBAY_APP_ID, EBAY_CLIENT_SECRET, AWS_REGION |
| IAM Role | AmazonBedrockFullAccess |

# Phase 3 — Chrome Extension (Days 2–4)

## 3.1 File Structure

partpulse-extension/

├── manifest.json

├── content_script.js

├── background.js

├── popup.html

├── popup.js

└── icons/icon128.png

## 3.2 manifest.json Configuration

- Manifest version: 3

- Permissions: activeTab, scripting

- Host permissions: *://*.ebay.com/* and your API Gateway URL

- Content scripts: inject on *://www.ebay.com/itm/*

- Action: popup.html

## 3.3 Content Script — eBay Listing Page

eBay listing pages are largely server-rendered, making extraction more reliable than FB Marketplace. The content script handles two jobs:

Primary: Extract Item ID for API

- The eBay item ID is in the URL: ebay.com/itm/ITEM_ID_HERE

- Parse window.location.pathname to extract — one line, always reliable

- Current price: query for span with itemprop=‘price’ or data-testid price element

- This is all you strictly need — the backend fetches everything else via Browse API

Fallback: Supplementary DOM Data

- Title: h1 element on listing page — stable

- Seller info: span containing feedback score and percentage — parse as backup

- If DOM extraction fails: item ID alone is sufficient for backend to proceed

What It Sends to Background.js

{ item_id: "387234871234", asking_price: "320", title: "EVGA RTX 3080..." }

## 3.4 Popup UI States

State 1 — Ready

- PartPulse logo + ‘Analyze This Listing’ button

- Small tagline: ‘Powered by Amazon Nova AI’

State 2 — Loading

- Spinner + ‘Analyzing with Nova AI...’

- Sub-steps: ‘Fetching eBay sold comps... Analyzing photos... Generating verdict...’

State 3 — Result

- Score badge (7/10) with color: 8-10 Green, 6-7 Yellow-Green, 4-5 Yellow, 2-3 Orange, 0-1 Red

- Verdict label in large text

- Price section: ‘Asking $320 — eBay median $275 (16% above market)’

- Photo findings — what Nova observed per image

- Seller assessment — rating context (e.g., ‘High trust — 99.2%, 1,847 reviews’)

- Red flags list (red icons) and green flags list (green icons)

- Final recommendation paragraph

Width: 380px, single column, scrollable.

# Phase 4 — Integration Testing (Days 4–5)

## Test Cases for Demo

| Test Case | Scenario | What to Verify |
| --- | --- | --- |
| 1 — Obvious Overprice | GPU listed well above eBay median | Nova flags price delta correctly |
| 2 — Hidden Damage | Photos show wear, description says 'works great' | Nova flags photo findings vs. description mismatch |
| 3 — Genuine Deal | Underpriced listing with clean photos | Nova recommends with confidence |
| 4 — Mining GPU | Description/photos suggest mining use | Nova flags as key red flag with explanation |
| 5 — Low Trust Seller | New seller account, few reviews | Seller assessment section reflects risk |

Have all five ready as saved demos. Run one live, keep four as backups.

# Phase 5 — Demo Preparation (Days 5–6)

## Demo Script (3 Minutes)

- Open eBay, navigate to a pre-selected GPU listing

- Click PartPulse extension icon

- Walk loading states: ‘Fetching eBay sold comps… Analyzing 3 photos…’

- Walk result: price delta, photo finding, seller assessment, final verdict

- Show a second listing that IS a good deal — contrast is powerful

## Key Talking Points for Judges

- Existing tools (PCPartPicker) only compare new prices. We use real eBay transaction data — what people actually pay used.

- No existing tool analyzes listing photos. Nova’s multimodal capability is the technical differentiator.

- Amazon Nova Pro handles text + images + structured data in a single call.

- eBay official API = no scraping risk, no ToS concerns, production-ready data pipeline.

- Seller trust scoring adds a layer no other tool provides for used hardware.

# Complete Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Chrome Extension | Manifest V3, Vanilla JS | UI + item ID extraction from eBay URL |
| Backend Runtime | AWS Lambda (Python 3.11) | Orchestration |
| API Layer | AWS API Gateway | HTTPS endpoint |
| AI Model | Amazon Nova Pro via Bedrock | Multimodal analysis |
| Used Price Comps | eBay Finding API (findCompletedItems) | Real transaction history |
| Listing Details | eBay Browse API (getItem) | Full structured listing data + images |
| New Price Reference | Static MSRP JSON table | Retail ceiling |
| Image Processing | Python requests + base64 | Feed images to Nova |

# Cost for Hackathon

| Service | Cost |
| --- | --- |
| AWS Bedrock (Nova Pro) | ~$0 (free credits) |
| AWS Lambda | $0 (free tier) |
| AWS API Gateway | $0 (free tier) |
| eBay Finding API | $0 (5,000 calls/day free) |
| eBay Browse API | $0 (free tier) |
| Chrome Extension | $0 |
| Total | $0–$5 |

# Critical Path — Day 1 Priority Order

Do these first, in order. Everything else blocks on these three:

- 1. Request Nova Pro model access on Bedrock — approval can take hours

- 2. Verify eBay Finding API returns sold listings — test findCompletedItems with ‘RTX 3080’

- 3. Verify eBay Browse API returns item details + image URLs — test getItem with known item ID

- 4. Confirm Lambda can call Bedrock — simple text-only Nova call before adding images

# What Could Go Wrong + Mitigations

| Risk | Mitigation |
| --- | --- |
| Nova model access delayed | Request Day 1; have text-only fallback ready |
| eBay API returns no results for obscure parts | Fall back to Nova’s own knowledge, flag that no comp was found |
| eBay Browse API image URLs change format | Test URL download server-side in Phase 1 before depending on it |
| Nova response not valid JSON | Wrap in try-catch, retry with stricter JSON-only prompt instruction |
| eBay rate limit hit (5k/day) | Cache responses by item_id for repeated lookups |
| Lambda timeout on slow Bedrock response | Set timeout to 30s; add user-facing loading state so UX doesn’t break |
| Component not in MSRP table | Pass ‘unknown MSRP’ to Nova — it will still analyze relative to eBay comps |
| Extension not loading on eBay page | Check host permissions in manifest.json match exact eBay URL pattern |